SUPERIOR UNIVERSITY

SPM

Assignment # 2

Submitted By:	Roll No:

Dur-e-Sameen Asad                                      (BSSEM-F22-013)

Department:	Section:

Software Engineering	7-A

Submitted To:	            Date of Submission:

Sir Umair                                                              3-10-2025

Superior University Gold Campus Raiwind Road, Lahore.

- University Online Portal Project - Initiation & Planning

Project Scope Statement

- Develop web-based University Online Portal.

- Implement online admission functionality.

- Build student information management system.

- Provide course registration features.

- Integrate secure online fee payment system.

- Develop result management & transcript download module.

- Ensure user authentication & role-based access control.

- Deliver mobile-friendly responsive design.

- Implement data backup & security mechanisms.

- Provide user manuals & staff training.

2. Stakeholders & Their Interests

- Client (University Administration): Efficient, cost-effective, user-friendly system.

- Students: Easy access to admissions, registration, fees & results.

- Faculty Members: Manage grades, courses & communication smoothly.

- University IT Department: Maintainability, scalability, security.

- Software Development Team: Deliver within budget & timeline with quality.

- Work Breakdown Structure (WBS)

| WBS Element | Tasks |
| --- | --- |
| 1. Project Management | 1.1 Project planning 1.2 Risk management 1.3 Monitoring & reporting |
| 2. System Analysis & Design | 2.1 Requirement gathering 2.2 System architecture 2.3 Database design 2.4 UI/UX design |
| 3. Development | 3.1 Admission: Form, Document upload 3.2 Student Info: Profiles, Records 3.3 Course Registration: Catalog, Validation 3.4 Fee Payment: Gateway, Invoices 3.5 Results: Grade entry, Transcript generation |
| 4. Testing & QA | 4.1 Unit testing 4.2 Integration testing 4.3 User acceptance testing |
| 5. Deployment & Training | 5.1 Deployment 5.2 Staff training 5.3 User manual |
| 6. Maintenance & Support | 6.1 Bug fixing 6.2 System updates |

- Suitable SDLC Model

Recommended Model: Agile (Scrum)

Agile is best due to multiple modules, iterative development, continuous client feedback, and adaptability within fixed budget and 6-month timeline.